## Slide 1: Proposal to build Taskmaster 2020 for Eisbrenner.
September 2016

## Slide 2: BACKGROUND
Taskmaster 2020 is an upgrade of Taskmaster 2000 with new features and ease of use.
Taskmaster 2020 is an application that manages MODAPTS studies and delivers world class reports.
MODAPTS: MODular Arrangement of Predetermined Times Standards.
MODAPTS system applies a modular concept, which relates time values to movements of a worker’s body.
Primary features of Taskmaster 2020:
  UI enhancements for MODAPTS studies and reports.
  Recurring subscription billing payments.
  Target mobile devices such as smartphones and tablets.
  Multi-tenant data architecture.

## Slide 3
Solution and Engagement Approach

## Slide 4: OUR APPROACH
Code Gate has derived Taskmaster 2020 feature list based upon Taskmaster 2000 and MODAPTS Practitioner Course and categorized the features based upon priority and dependency into 3 packages.
Inline with Eisbrenner objectives, the 3 packages address the following requirements of Taskmaster 2020 and its details are listed in subsequent slides:
  Package 1: Core application with new MODAPTS studies and reports management
  Package 2: Recurring subscription billing payments
  Package 3: Taskmaster web site
Most of the Taskmaster 2020 features are new or fixe features from Taskmaster 2000.
Code Gate also provides a timeline and a budgetary estimate for implementing the 3 packages as a solution to Taskmaster 2020.

## Slide 5: PACKAGES
Core app
Study management
Productivity reports
Web site
Taskmaster description
Studies organization
Payments
Subscription billing
Process payments
Subscription events
Taskmaster features
Taskmaster 2020 tool features and functionality is divided into the following packages

## Slide 6: FEATURE LIST – Core app
R1 | Create and edit MODAPTS study | Create and edit study from any device. Save completed or in process studies. Copy a study.
R2 | MODAPTS Help guide | Written description with rules and recommendations. Very short video for each MODAPTS code.
R3 | MODAPTS string input | User selects MODAPTS code in pairing mode to build MODAPTS string. Rules for low/high conscience and simultaneous motions will be enforced upon each selection. Translating MODAPTS string to modules and time.
Study Management

## Slide 7: FEATURE LIST – Core app
R4 | Work elements & steps | Order work elements and work steps by drag and drop operations.
R5 | MODAPTS Study storage | Store MODAPTS studies by plant, department/area, team/zone, station/operation.
Studies Organization

## Slide 8: FEATURE LIST – Core app
R6 | OIS report | Operator Instruction Sheet generated from the element description fields.
R7 | Operator Utilization % | Unit Cycle Time, Cost Per Piece.
R8 | Work Balance Board | Bar chart for each station showing VA, NVA, NVABN. Bar chart with the element description and time.
Productivity reports

## Slide 9: FEATURE LIST – Payments
R9 | Subscription billing | Plans management. Collect billing information.
R10 | Process payment | Invoice payment succeeded or failed.
R11 | Subscription events | Subscription trial. Change plan. Cancel plan.
Subscription Billing

## Slide 10: FEATURE LIST – Payments
R12 | Taskmaster description | Description content with images.
R13 | Taskmaster features | Feature list.
Web site

## Slide 11: PROPOSED TECHNOLOGY STACK
11
Programming Language | JavaScript
Stuck Technology | MEAN
Payment online | Stripe
Charting library | D3
Supported OS | Windows / Linux

## Slide 12
Budgetary and Time Estimate

## Slide 13: BUDGETARY EFFORT ESTIMATES
Project Activities | Efforts in Person Hours
Learning MODAPTS / Analyzing code & requirements | 80.00
Core App development | 200.00
Payments development | 160.00
Web site development | 40.00
Testing and Validation | 120.00
Project Management / Meetings | 60.00
Total Efforts ( Person Hours ) | 660.00

## Slide 14: THANK YOU
Code Gate | 2016